|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| BSc. in Computing 2015/16  COMP321 Information System Implementation  Progress Check Form | | | | |
| Group number | | 5 | Supervisor name | Philip Lei |
| Overall project progress against work-plan | | | | |
| We started the project and mainly finished the database design, including data structure design and ER model design before Chinese New year holiday, which all punctually done as planning.  Nevertheless, we did nothing during the Chinese New Year holiday, although we plan to finish the account register system and some customer view web pages during that time.  Thus, we delayed our plan for one week and finished the plan above. By now(two weeks after Chinese new year holiday), we finished all the customer view web pages(nearly the all requirements of A,B,C,D) ,which fully obeyed our plan. | | | | |
| Individual contribution | | | | |
| Member | Contribution | | | |
| Bob | Lead the group and guide the group member. Mainly work on database design and program through UI design, Javascript, and PHP. Do the work of integrating the whole project and taking the responsibility for all the parts. Involve in the presentation. | | | |
| Sten | Mainly work on writing report, sample collection and testing. Do parts of UI design and Javascript program.Involve in the presentation. | | | |
| Tiny | Mainly work on database design and UI design. Do parts of Javascript and PHP programming. Involve in the presentation. | | | |
| Alex | Mainly work on writing report, sample collection and testing. Do parts of Javascript and PHP programming.Involve in the presentation. | | | |
|  |  | | | |